SOFTWARE REQUIREMENTS DOCUMENT

DailySoftwareAI.com

A Premium Software Discovery, Ranking & Launch-Tracking Platform

Beginner-Friendly, Implementation-Focused Build Specification

| Project | DailySoftwareAI.com |
| --- | --- |
| Document Type | Full Requirements & Implementation Spec |
| Target Audience | Beginner web developer |
| Deadline | One-week MVP |
| Stack | Next.js · TypeScript · Tailwind · Supabase · Vercel |
| Founder | Naresh |
| Priority Legend | P0 Must-have P1 Should-have P2 Nice-to-have |

Table of Contents

# 1. Executive Summary

DailySoftwareAI.com is a branded software discovery, ranking, review, and launch-tracking website. It curates AI tools, SaaS products, automation and marketing software, and lifetime deals, then earns affiliate revenue when visitors click through and purchase. The experience must feel like a modern, trustworthy, premium software directory — never a cheap affiliate blog.

The one-week reality check This document is written for a beginner developer with a hard one-week deadline. Wherever the ideal architecture conflicts with shipping on time, this spec explicitly chooses the simpler path and documents the upgrade path for later. MVP target: a polished homepage, dynamic product & category pages loading from a real database, working affiliate redirects with click logging, core SEO, a protected admin panel, and a production deployment on Vercel.

### What we are building (MVP)

- A premium homepage that reuses the existing 3D hero and presents a #1 pick, trending products, launches, and category showcases.

- Dynamic, SEO-friendly product pages at /products/[slug] generated from the database.

- Category pages at /categories/[slug] with filtering and breadcrumbs.

- A launch calendar at /launches with timezone-aware launch dates.

- A safe affiliate redirect system at /go/[slug] that logs clicks and prevents open redirects.

- A simple, secure admin dashboard at /admin to add and manage products.

- SEO essentials: metadata, sitemap, robots.txt, structured data, and the required legal/trust pages.

### Recommended stack at a glance

Next.js (App Router) + TypeScript + Tailwind CSS on the frontend; Supabase (PostgreSQL + Auth + Storage) as the backend; deployed on Vercel. Analytics via Google Analytics 4 and Search Console. Automation with n8n is explicitly deferred to a later phase.

# 2. Business Requirements

## 2.1 Business Concept

The site aggregates and ranks software products, gives each one a dedicated review page, tracks launches, and drives qualified clicks to affiliate offers. Revenue is generated on affiliate conversions from marketplaces and direct SaaS programs.

### Product types promoted

- AI software

- SaaS tools

- Automation software

- Marketing software

- SEO tools

- Email marketing software

- CRM tools

- Lead generation tools

- Productivity software

- Creator tools

- Business software

- Newly launched digital products

- Lifetime software deals

- Selected affiliate offers

### Affiliate sources

- JVZoo

- WarriorPlus

- Other approved affiliate marketplaces

- Direct SaaS affiliate programs

- Software launch platforms

## 2.2 Core Business Goals

| # | Capability | Priority | Scope |
| --- | --- | --- | --- |
| 1 | List many software products | P0 | MVP |
| 2 | Organize products into categories | P0 | MVP |
| 3 | Display top-ranked products | P0 | MVP |
| 4 | Show a #1 recommended product near the hero | P0 | MVP |
| 5 | Display trending products | P0 | MVP |
| 6 | Display newly launched products | P0 | MVP |
| 7 | Display upcoming launches | P1 | MVP |
| 8 | Store affiliate links | P0 | MVP |
| 9 | Redirect users through affiliate links | P0 | MVP |
| 10 | SEO-friendly page for every product | P0 | MVP |
| 11 | Support launch dates | P0 | MVP |
| 12 | Support product rankings | P0 | MVP |
| 13 | Support ratings / editorial scores | P0 | MVP |
| 14 | Support featured products | P1 | MVP |
| 15 | Support search | P1 | MVP |
| 16 | Support filters | P1 | MVP |
| 17 | Scalable content management (admin) | P0 | MVP |
| 18 | Click analytics | P1 | MVP |
| 19 | SEO architecture | P0 | MVP |
| 20 | Affiliate disclosures | P0 | MVP |
| 21 | Future automation readiness | P2 | Phase 2/3 |
| 22 | Scale to hundreds/thousands of products | P1 | Built-in |

# 3. User Personas

| Persona | Who they are | Needs / motivations | Key sections used |
| --- | --- | --- | --- |
| The Marketer Maya | Runs paid and content campaigns; constantly hunting for new tools that give an edge. | Wants curated, trustworthy picks and honest pros/cons before spending. Hates spammy listicles. | Trending, Best Marketing Software, lifetime deals, review pages. |
| The Founder Farhan | Early-stage SaaS founder wearing many hats; time-poor. | Wants a fast shortlist of the best CRM, automation, and productivity tools with clear pricing. | #1 pick, Top Rated, category pages, comparison of alternatives. |
| The Creator Chloe | Content creator and solopreneur exploring AI and design tools. | Wants approachable explanations, 'best for' guidance, and deals. | Best AI Tools, creator tools, launch calendar. |
| The Deal-Hunter Dan | Actively watches launches and lifetime deals across JVZoo/WarriorPlus. | Wants to know what launches today and this week, with countdowns. | Launching Today, Upcoming Launches, Lifetime Deals. |
| Admin / Founder Naresh | Curates products, sets rankings, manages launches and affiliate links. | Wants a simple, fast admin to add/edit products without touching code. | /admin dashboard. |

# 4. User Journeys

### Journey A — Discovery to affiliate click (primary revenue path)

- User lands on the homepage from search/social and sees the 3D hero + #1 pick.

- They scan Trending and Best-of category cards, and tap a product card.

- The product page loads with rating, editor score, pros/cons, pricing, and FAQ.

- User taps 'Visit Deal', which hits /go/[slug].

- The redirect route logs the click and forwards to the stored affiliate URL.

### Journey B — Launch tracker

- User visits /launches or the 'Launching Today' homepage section.

- They see timezone-adjusted launch times and optional countdowns.

- They tap 'View Review' to read the page, then 'Visit Deal' to buy on launch.

### Journey C — Category browsing + filtering

- User opens /categories/ai-tools from the nav or a category card.

- They filter by pricing type and sort by highest rated.

- They open a product and convert via the affiliate CTA.

### Journey D — Admin publishing

- Naresh logs into /admin securely.

- Adds a product: name, logo, description, category, affiliate URL, launch date, rating, rank.

- Marks it featured/trending/top-pick and publishes.

- The public product page and redirect become live automatically.

# 5. Information Architecture

The site is organized around three content types — Products, Categories, and Launches — plus supporting trust/legal pages. Every product is reachable from at least three internal links (homepage section, category page, related-products) to avoid orphan pages and strengthen SEO.

### Top-level structure

| Area | Purpose | Primary routes |
| --- | --- | --- |
| Home | Curated discovery entry point | / |
| Products | Full directory + individual pages | /products, /products/[slug] |
| Categories | Topic hubs | /categories, /categories/[slug] |
| Launches | Launch calendar | /launches |
| Rankings | Top Rated & methodology | /top-rated, /ranking-methodology |
| Affiliate | Safe redirect layer | /go/[slug] |
| Trust/Legal | Credibility & compliance | /about, /contact, /affiliate-disclosure, /editorial-policy, /privacy, /terms |
| Admin | Private content management | /admin/* |

# 6. Homepage Requirements

The homepage is a curated storefront, not a wall of links. Each section is a reusable server component pulling published products from Supabase. Sections render top-to-bottom in the order below.

### Section 1 — Header / Navigation

Purpose: Persistent, accessible navigation and search.

User Story: As a visitor, I can reach any major area of the site from any page.

Priority:  P0    Scope: MVP

Contents: DailySoftwareAI logo, Home, Products, Categories, Launch Calendar, Top Rated, About, Search, and an optional 'Submit a Product' CTA.

- Desktop: horizontal nav, sticky on scroll with a subtle shadow after ~40px.

- Mobile: hamburger opens a MobileMenu drawer; search collapses into an icon that expands a field.

- Active state: current section highlighted via aria-current and an accent underline.

- Accessibility: nav is a <nav> landmark, links are keyboard-focusable with visible focus rings, drawer traps focus and closes on Esc.

### Section 2 — Hero (keep existing 3D hero)

Purpose: Immediate positioning and two clear CTAs.

Priority:  P0    Scope: MVP

Suggested copy Headline: “Discover the Best Software & AI Tools — Before Everyone Else” Sub: Daily rankings, new launches, expert picks, and software deals for creators, marketers, founders, and businesses. Primary CTA: Explore Top Products → scrolls to / links to Trending. Secondary CTA: View New Launches → /launches.

- Do not rebuild the 3D hero. Lazy-load/defer the 3D canvas so it never blocks Largest Contentful Paint; render a lightweight static fallback for reduced-motion users and low-power devices.

- Responsive: 3D scaled/simplified on mobile; text remains crisp and centered; CTAs stack vertically under ~640px.

### Section 3 — #1 Ranked Product / Editor's Pick

Purpose: Spotlight the single best-converting recommendation.

User Story: As a visitor I instantly see the one product the editor recommends most today.

Priority:  P0    Scope: MVP

Displays: rank number, '#1 Today' badge, logo, name, short description, rating, editor score, category, launch date, pricing/deal type, 'Read Full Review' CTA, and 'Visit Deal' CTA (affiliate redirect).

- Desktop: two-column feature card — media/logo left, details + CTAs right.

- Mobile: single column, logo on top, CTAs full-width and sticky-friendly.

- Admin selects #1 by setting is_top_pick=true (only one active) OR current_rank=1 in the daily ranking. Data loaded server-side via a single query ordered by rank.

### Section 4 — Trending Software Today

Purpose: Show momentum with a ranked card row.

Priority:  P0    Scope: MVP

Each card: rank, logo, product name, tagline, category, rating, pricing type, launch date (if relevant), 'View Product', 'Visit Deal'.

- Data: products where is_trending=true, ordered by current_rank; horizontal scroll on mobile, grid on desktop.

### Section 5 — Launching Today

Purpose: Highlight products launching in the current day.

Priority:  P1    Scope: MVP

Each entry: logo, name, launch date, launch time, affiliate marketplace, category, optional countdown, 'View Review', 'Visit Deal'.

Timezone handling Store launch_date, launch_time, and launch_timezone (IANA name, e.g. 'America/New_York'). Convert to the visitor's local time on the client using Intl.DateTimeFormat. 'Today' is computed in the visitor's timezone so the section is accurate globally.

### Section 6 — Upcoming Software Launches

Purpose: Let deal-hunters plan ahead.

Priority:  P1    Scope: MVP

- Buckets: Tomorrow, This Week, Next Week — sorted ascending by launch datetime.

- Empty state: friendly 'No launches scheduled yet — check back soon' card.

- Expired launches automatically move out of 'upcoming' once their datetime passes (computed at query/render time).

### Section 7 — Latest Software & AI Tools (filterable grid)

Purpose: Browsable grid of newest tools.

Priority:  P1    Scope: MVP

Filters: category, pricing type, launch status, rating, newest, trending. On MVP, ship category + newest first; add pricing/rating filters in Phase 2.

### Sections 8–12 — Curated 'Best of' & Deals

| Section | Contents | Data rule | Priority |
| --- | --- | --- | --- |
| Best AI Tools | Category cards | category = ai-tools, top rated | P1 |
| Best Automation Tools | Category cards | category = automation | P1 |
| Best Marketing Software | Sub: SEO, email, lead-gen, social, funnels, CRM | marketing family | P1 |
| Lifetime Deals | Deal cards | pricing_type = lifetime / has deal | P1 |
| Top Rated This Month | Ranked cards | monthly ranking or editor_score | P1 |

### Section 13 — About the Founder (Naresh)

Purpose: Establish credibility and E-E-A-T.

Priority:  P0    Scope: MVP

Tone & honesty guardrails Position Naresh as a software-focused affiliate marketer and AI Automation Engineer with practical hands-on experience across AI tools, automation workflows, SaaS products, CRM systems, AI agents, workflow automation, and software integrations. Keep it credible and personal. Do NOT invent years of experience, customer counts, revenue, awards, or certifications.

### Section 14 — Newsletter

Purpose: Capture email for launch alerts.

Priority:  P1    Scope: MVP

- Fields: email + Subscribe button. Value prop: 'Get the best new software, deals & launch alerts — weekly, no spam.' Privacy-friendly wording linking to /privacy. Store in newsletter_subscribers.

### Section 15 — Footer

Links: About, Contact, Products, Categories, Latest Launches, Top Rated, Affiliate Disclosure, Editorial Policy, Ranking Methodology, Privacy Policy, Terms & Conditions. Include a short affiliate disclosure line site-wide.

# 7. Product Directory Requirements

Purpose: A single browsable, filterable index of all products at /products.

User Story: As a visitor I can search, filter, sort, and page through every product.

Priority:  P0    Scope: MVP

### Features & MVP split

| Feature | Behavior | MVP? |
| --- | --- | --- |
| Search | Name / keyword match | MVP (basic) |
| Category filter | Multi-select by category | MVP |
| Pricing filter | free / freemium / paid / lifetime | Phase 2 |
| Rating filter | min rating threshold | Phase 2 |
| Sorting | newest, highest rated, trending, recently launched, upcoming, editor score | MVP: newest + highest rated |
| Pagination | Page-based (?page=n), 12–24 per page | MVP |
| Infinite loading | Load-more button | Phase 2 |
| Responsive grid | 1/2/3/4 columns by breakpoint | MVP |

Beginner note Start with page-based pagination and URL query params (?category=&sort=&page=). It's simpler, SEO-friendly, and shareable. Infinite scroll can come later.

# 8. Product Page Requirements

Purpose: Every product auto-gets a rich, original, SEO-friendly page at /products/[slug].

User Story: As a visitor I get an honest, complete review that helps me decide, then click through to the deal.

Priority:  P0    Scope: MVP

### Exact section order (top → bottom)

| # | Section | Notes |
| --- | --- | --- |
| 1 | Breadcrumbs | Home / Category / Product |
| 2 | Product Hero | Logo, name, tagline, category, rating, editor score, current rank, primary 'Visit Deal' CTA |
| 3 | Affiliate disclosure (short) | Above/near first CTA |
| 4 | Hero / featured image | next/image, optimized |
| 5 | Full description | Original editorial content |
| 6 | Key features | Bulleted |
| 7 | Best for | Who should use it |
| 8 | Pros & Cons | Two-column ProsCons component |
| 9 | Pricing / deal info | pricing_type + price_text |
| 10 | Screenshots | Gallery (product_images) |
| 11 | Launch info | Date, time, timezone, marketplace |
| 12 | FAQ | 3–6 Q&A (FAQ schema) |
| 13 | Alternatives | product_alternatives |
| 14 | Related products | Same category |
| 15 | Author + Last updated | Naresh + updated_at |
| 16 | Sticky affiliate CTA | Mobile bottom bar / desktop side |

### Layout & behavior

- Desktop: main content column + sticky right rail holding the affiliate CTA and quick facts (rating, score, pricing).

- Mobile: single column; a sticky bottom 'Visit Deal' bar appears after the user scrolls past the hero.

- Affiliate CTA always routes through /go/[slug], never a raw affiliate URL, and carries rel="sponsored nofollow noopener" and target="_blank".

- SEO: page is statically generated (generateStaticParams) and revalidated on a schedule; unique title/description; Product + Review + FAQ structured data only where genuinely valid.

Avoid thin pages Every product page must contain original, useful content — do not paste vendor descriptions verbatim. Minimum: original intro, honest pros/cons, 'best for', and a short FAQ. See Section 16 (SEO).

# 9. Category Requirements

Purpose: Topic hubs at /categories/[slug] that rank in search and organize products.

Priority:  P0    Scope: MVP

### Recommended initial categories

AI Tools, Automation, SEO, Email Marketing, CRM, Lead Generation, Social Media, Video, Design, Productivity, E-commerce, Analytics, Developer Tools, Sales, Customer Support.

### Requirements

- URL: /categories/[slug] (e.g. /categories/ai-tools, /categories/automation, /categories/seo).

- Each category has an original 2–4 sentence description (unique, useful) rendered above the grid.

- Breadcrumbs: Home / Categories / [Category]. Filtering + sorting reuse the directory components. Pagination page-based.

- Category SEO: unique title/description per category, self-referencing canonical, internal links to top products and related categories.

# 10. Launch Calendar Requirements

Purpose: A dedicated /launches page tracking launch timing.

Priority:  P1    Scope: MVP

Buckets: Launching Today, Tomorrow, This Week, Upcoming, Recently Launched.

Each entry: product, logo, launch date, launch time, timezone, marketplace, category, 'View Review' link, affiliate CTA.

- Timezone conversion: store IANA timezone; convert to visitor local time client-side; label with the local zone.

- Sorting: ascending by launch datetime within each bucket.

- Past launches move to 'Recently Launched' automatically; countdown timers only show for future launches and hide at zero.

- Empty states per bucket with a friendly message.

# 11. Ranking Requirements

Purpose: Transparent, honest rankings that visitors can trust.

Priority:  P0    Scope: MVP

### Supported ranking types

Daily, Weekly, Monthly, Editor's Pick, Trending, Top Rated.

### Two approaches

| Approach | How it works | Pros | Cons |
| --- | --- | --- | --- |
| A. Manual | Admin sets current_rank / flags per product | Simple, full editorial control, ships this week | Doesn't scale to thousands without effort |
| B. Automated | Score from clicks, rating, recency, editor_score | Scales, feels dynamic | Needs data + logic; risk of gaming |

MVP recommendation Use Approach A (manual) for launch: the admin sets editor_score and current_rank, and flags is_trending / is_top_pick. It's honest, controllable, and buildable in a week. Layer in a lightweight automated score (Approach B) in Phase 2 using logged click data.

### Public Ranking Methodology page

- Explain in plain language how rankings are decided (editorial judgment + criteria like features, value, ease of use, and — later — popularity).

- State clearly that rankings are independent of affiliate commissions.

- If sponsored placements are ever introduced, they MUST be visibly labeled 'Sponsored' and separated from editorial rankings.

# 12. Affiliate Link Requirements

Purpose: A safe, trackable redirect layer so raw affiliate URLs are never exposed and every click is logged.

User Story: As the site owner I want every 'Visit Deal' click routed through my domain, logged, and safely forwarded.

Priority:  P0    Scope: MVP

### Redirect structure

Pattern: dailysoftwareai.com/go/[product-slug]  —  e.g. /go/example-product.

### Flow

- User clicks 'Visit Deal'.

- Request reaches the /go/[slug] route (Next.js route handler / server).

- System looks up the product by slug and finds its active affiliate URL.

- System records a permitted click event (timestamp, product id, referrer/UTM where appropriate).

- System issues a 302 redirect to the stored affiliate URL.

### Implementation (Next.js + Supabase)

- Create app/go/[slug]/route.ts as a server route handler. It runs on the server, so the affiliate URL never ships to the browser HTML.

- Query Supabase for the product + its affiliate_links row (status = active). Insert a row into click_events. Then return Response.redirect(url, 302).

- Storage: keep affiliate URLs in an affiliate_links table keyed by product_id and network, with a status column so offers can be disabled.

### Required behaviors & safeguards

| Concern | Requirement |
| --- | --- |
| Click logging | Log timestamp, product_id, network; store referrer & UTM only where legally/technically appropriate |
| UTM handling | Preserve/append UTM params if the network allows; never strip required tracking params |
| Bot filtering | Optionally skip logging for known bots (user-agent + no-JS heuristics) — Phase 2 |
| Broken link handling | If URL missing/invalid, show a friendly 'offer unavailable' page, not a crash |
| Disabled offers | If status != active, do not redirect; show 'this deal has ended' with alternatives |
| Open-redirect prevention | Only redirect to URLs stored in the DB; never redirect to a URL taken from user input/query |
| URL validation | Validate stored URLs are absolute https and on an allow-list of known networks |
| Security | rel="sponsored nofollow noopener", target="_blank" on outbound links |

Compliance The implementation must respect each affiliate network's terms of service and required disclosures (JVZoo, WarriorPlus, direct programs, etc.). Show an affiliate disclosure near every affiliate CTA and on a dedicated /affiliate-disclosure page.

# 13. Technical Architecture

## 13.1 Recommended stack & rationale

| Layer | Tech | Why / problem solved | MVP? | Complexity |
| --- | --- | --- | --- | --- |
| Frontend | Next.js (App Router) | SSR/SSG for SEO, dynamic routes for product pages, route handlers for /go redirects | Required | Medium |
| Language | TypeScript | Fewer runtime bugs; safer for a beginner via autocomplete & types | Required | Low |
| Styling | Tailwind CSS | Fast, consistent design system matching the premium hero | Required | Low |
| Backend/DB | Supabase + PostgreSQL | Managed Postgres, Auth, Storage, RLS — no server to run | Required | Medium |
| Hosting | Vercel | First-class Next.js hosting, previews, env vars, edge | Required | Low |
| Images | Supabase Storage | Store logos/screenshots; simple + included | Required | Low |
| Images (later) | Cloudinary | Advanced transforms/CDN if image load grows | Postpone | Low |
| Analytics | GA4 + Search Console | Traffic, behavior, indexing | Required (basic) | Low |
| Automation | n8n | Import, link checks, ranking updates | Postpone (Phase 2/3) | Medium |

### Security considerations (per layer)

- Supabase Row Level Security (RLS) on every table; public read only for published products, writes restricted to authenticated admin.

- Secrets in Vercel/Supabase environment variables — never in the repo. Use the anon key on the client, service role key only on the server.

## 13.2 Do we even need a backend?

| Option | Description | Fit for this project |
| --- | --- | --- |
| A. Static + hardcoded | Products hardcoded in the frontend | Fast to start but doesn't scale, no admin, painful for many products/launches — NOT recommended |
| B. Next.js + Supabase | Dynamic pages from a Postgres DB with admin | Best balance: scalable, SEO-friendly, admin without code — RECOMMENDED |
| C. Headless CMS | Sanity/Contentful/Strapi + Next.js | Powerful but extra service to learn & wire in a week — overkill for MVP |

Final recommendation: Option B Given a one-week deadline, a beginner developer, many products, SEO needs, rankings, launch dates, affiliate links, and future scale — Next.js + Supabase is the sweet spot. Supabase gives a real database, auth, and storage with minimal setup, and Next.js delivers SEO-friendly dynamic pages. Upgrade path: add a headless CMS or automated ranking later without re-architecting.

## 13.3 Rendering strategy (beginner-friendly)

| Route | Strategy | Why |
| --- | --- | --- |
| / (home) | SSG + periodic revalidate (ISR) | Fast, SEO-friendly, refreshes for new picks |
| /products/[slug] | SSG via generateStaticParams + ISR | Great SEO, cached, updates on revalidate |
| /categories/[slug] | SSG + ISR | Same as above |
| /products, /launches | Server-rendered (dynamic) or ISR | Reflects filters/sorting & fresh launch times |
| /go/[slug] | Dynamic route handler (no caching) | Must run per-click to log + redirect |
| /admin/* | Dynamic, auth-gated | Private, never cached/indexed |

### Data access & mutations

- Reads: server components query Supabase directly (service role on server only) or the anon key with RLS.

- Writes (admin add/edit): use Next.js Server Actions or a small API route protected by the admin session.

# 14. Database Schema (PostgreSQL / Supabase)

Normalized design: products hold core fields; categories are many-to-many via a join table; affiliate links, images, alternatives, rankings, and clicks live in their own tables. All ids are uuid default gen_random_uuid(). Timestamps default now().

### products

Core product record.

| Column | Type | Null? | Default / Key | Purpose |
| --- | --- | --- | --- | --- |
| id | uuid | No | PK, gen_random_uuid() | Primary key |
| name | text | No | — | Product name |
| slug | text | No | UNIQUE, indexed | URL slug |
| tagline | text | Yes | — | One-liner |
| short_description | text | Yes | — | Card/summary text |
| full_description | text | Yes | — | Editorial body (original) |
| logo_url | text | Yes | — | Logo image |
| featured_image_url | text | Yes | — | Hero image |
| official_website_url | text | Yes | — | Vendor site |
| launch_date | date | Yes | indexed | Launch day |
| launch_time | time | Yes | — | Launch time |
| launch_timezone | text | Yes | 'UTC' | IANA tz name |
| pricing_type | text | Yes | check(free/freemium/paid/lifetime) | Pricing model |
| price_text | text | Yes | — | Human price/deal |
| rating | numeric(2,1) | Yes | check 0–5 | User/star rating |
| editor_score | numeric(3,1) | Yes | check 0–10 | Editorial score |
| current_rank | int | Yes | indexed | Manual rank |
| affiliate_network | text | Yes | — | e.g. jvzoo |
| is_featured | boolean | No | false | Featured flag |
| is_trending | boolean | No | false | Trending flag |
| is_top_pick | boolean | No | false | #1 pick flag |
| status | text | No | 'draft' check(draft/published/archived) | Lifecycle |
| seo_title | text | Yes | — | Meta title |
| seo_description | text | Yes | — | Meta description |
| created_at | timestamptz | No | now() | Created |
| updated_at | timestamptz | No | now() | Updated |
| published_at | timestamptz | Yes | — | Publish time |

### categories

Topic hubs.

| Column | Type | Null? | Default / Key | Purpose |
| --- | --- | --- | --- | --- |
| id | uuid | No | PK | Key |
| name | text | No | — | Display name |
| slug | text | No | UNIQUE, indexed | URL slug |
| description | text | Yes | — | Original hub copy |
| seo_title | text | Yes | — | Meta title |
| seo_description | text | Yes | — | Meta description |

### product_categories

Join table (many-to-many).

| Column | Type | Null? | Default / Key | Purpose |
| --- | --- | --- | --- | --- |
| product_id | uuid | No | FK→products.id | Product |
| category_id | uuid | No | FK→categories.id | Category |
| (product_id, category_id) | — | — | PK composite | Uniqueness |

### affiliate_links

One or more offers per product.

| Column | Type | Null? | Default / Key | Purpose |
| --- | --- | --- | --- | --- |
| id | uuid | No | PK | Key |
| product_id | uuid | No | FK→products.id, indexed | Owner product |
| network | text | No | — | jvzoo/warriorplus/direct |
| url | text | No | — | Destination (https) |
| status | text | No | 'active' check(active/disabled) | Enable/disable |
| is_primary | boolean | No | false | Default offer |
| created_at | timestamptz | No | now() | Created |

### rankings

Optional periodic ranking snapshots (Phase 2-ready).

| Column | Type | Null? | Default / Key | Purpose |
| --- | --- | --- | --- | --- |
| id | uuid | No | PK | Key |
| product_id | uuid | No | FK→products.id | Product |
| period | text | No | check(daily/weekly/monthly) | Ranking period |
| rank | int | No | — | Position |
| period_date | date | No | indexed | Which day/week/month |

### click_events

Affiliate click log.

| Column | Type | Null? | Default / Key | Purpose |
| --- | --- | --- | --- | --- |
| id | uuid | No | PK | Key |
| product_id | uuid | No | FK→products.id, indexed | Clicked product |
| affiliate_link_id | uuid | Yes | FK→affiliate_links.id | Which offer |
| clicked_at | timestamptz | No | now(), indexed | Timestamp |
| referrer | text | Yes | — | Where appropriate |
| utm | jsonb | Yes | — | UTM params |
| user_agent | text | Yes | — | Bot filtering |

### admins

Admin users (or use Supabase auth.users + role).

| Column | Type | Null? | Default / Key | Purpose |
| --- | --- | --- | --- | --- |
| id | uuid | No | PK (=auth.users.id) | Key |
| email | text | No | UNIQUE | Login email |
| role | text | No | 'admin' | Role |

### newsletter_subscribers

Email captures.

| Column | Type | Null? | Default / Key | Purpose |
| --- | --- | --- | --- | --- |
| id | uuid | No | PK | Key |
| email | text | No | UNIQUE | Subscriber |
| created_at | timestamptz | No | now() | Signup time |
| confirmed | boolean | No | false | Double opt-in (later) |

### product_images

Screenshots/gallery.

| Column | Type | Null? | Default / Key | Purpose |
| --- | --- | --- | --- | --- |
| id | uuid | No | PK | Key |
| product_id | uuid | No | FK→products.id, indexed | Owner |
| url | text | No | — | Image URL |
| alt | text | Yes | — | Alt text |
| sort_order | int | No | 0 | Ordering |

### product_alternatives

Self-referencing alternatives.

| Column | Type | Null? | Default / Key | Purpose |
| --- | --- | --- | --- | --- |
| product_id | uuid | No | FK→products.id | Product |
| alternative_id | uuid | No | FK→products.id | Alternative product |
| (product_id, alternative_id) | — | — | PK composite | Uniqueness |

Indexes to create Unique on products.slug & categories.slug; indexes on products.status, products.current_rank, products.launch_date, affiliate_links.product_id, click_events.product_id, click_events.clicked_at.

# 15. Admin Dashboard Requirements

Purpose: A simple, secure /admin so Naresh manages products without code.

Priority:  P0    Scope: MVP

### Capabilities (MVP)

Log in securely; add / edit / archive products; upload logo & featured image; write descriptions; choose categories; add affiliate URL + network; set launch date/time/timezone; set pricing type; set rating, editor score, rank; toggle featured/trending/top-pick; publish/unpublish; preview page.

### Admin screens

| Screen | Route | Purpose | Priority |
| --- | --- | --- | --- |
| Login | /admin (or /admin/login) | Supabase email/password auth | P0 |
| Products list | /admin/products | Table with status, rank, quick actions | P0 |
| Add product | /admin/products/new | Full create form | P0 |
| Edit product | /admin/products/[id]/edit | Update form + preview | P0 |
| Ranking mgmt | within edit / list | Set current_rank, flags | P1 |
| Launch mgmt | within edit | Date/time/timezone | P1 |
| Affiliate links | within edit | Add/disable offers per product | P0 |

Keep it simple this week A single create/edit form with image upload to Supabase Storage and a products table view is enough for MVP. All admin routes are auth-gated and noindex.

# 16. SEO Requirements

### Global SEO architecture

- Unique title tags & meta descriptions per page via Next.js Metadata API.

- Canonical URLs (self-referencing) on every page; consistent trailing-slash policy.

- Open Graph + Twitter/X card metadata (title, description, image).

- Dynamic XML sitemap (app/sitemap.ts) including all published products, categories, and static pages; robots.txt (app/robots.ts).

- Breadcrumbs on product & category pages (visual + BreadcrumbList schema).

- Internal linking: related products, category links, and 'alternatives' to avoid orphan pages.

### Structured data (only where valid)

| Schema | Where | Rule |
| --- | --- | --- |
| Organization | Site-wide | Always |
| Product | Product pages | When product data is real |
| Review / AggregateRating | Product pages | ONLY if a genuine editorial review/score exists |
| FAQPage | Product pages | ONLY if real FAQs are shown |
| Person/Author | Product & about | For Naresh as author |
| BreadcrumbList | Product & category | Always where breadcrumbs render |

### Page-level SEO

- Homepage: brand + value-prop title, org schema, links to key hubs.

- Product pages: unique title (Name + category + 'Review/Deal'), original description, Product/Review/FAQ schema where valid.

- Category pages: unique 'Best [Category] Software' title + original intro copy.

- Launch/ranking pages: descriptive titles; avoid duplicate boilerplate.

Avoid Google penalties No thin affiliate pages, doorway pages, or mass-generated low-value pages. Never copy vendor descriptions verbatim — write original intros, pros/cons, 'best for', and FAQs. Prevent duplicate content with canonicals and unique copy per product/category.

# 17. Security Requirements

| Area | Requirement | Priority |
| --- | --- | --- |
| Row Level Security | Enable RLS on all tables; public can read only published products/categories; writes require admin auth | P0 |
| Admin auth | Supabase Auth (email/password); gate all /admin routes via middleware/session check | P0 |
| Env vars & secrets | All keys in env vars; service-role key server-only; never commit secrets | P0 |
| Affiliate URL validation | Only redirect to stored https URLs on an allow-list of networks | P0 |
| Open-redirect prevention | Never redirect to a URL from query/user input | P0 |
| Input sanitization | Validate & sanitize all admin inputs; escape rendered HTML | P0 |
| XSS protection | Never dangerouslySetInnerHTML with unsanitized content | P0 |
| CSRF | Server Actions carry built-in protections; validate origin on mutations | P1 |
| Rate limiting | Throttle newsletter signups & /go clicks against abuse | P1 |
| Admin route protection | noindex + auth redirect for unauthenticated users | P0 |

# 18. Performance Requirements

- Core Web Vitals targets: LCP < 2.5s, CLS < 0.1, INP < 200ms on mobile.

- Images via next/image with width/height set to prevent layout shift; lazy-load below-the-fold images and screenshots.

- The 3D hero must be deferred/lazy-loaded and must not block LCP; provide a static fallback for reduced-motion and low-power devices.

- Caching: use SSG/ISR for product & category pages; cache Supabase reads where possible.

- Database: index slug, status, rank, launch_date; select only needed columns; paginate lists.

- Fonts: use next/font with font-display: swap; preload the primary font; limit weights.

- Mobile: minimize JS on the homepage; keep the 3D canvas off the critical path.

# 19. Analytics Requirements

### Track

Product page views, affiliate CTA clicks, outbound deal clicks, search usage, category views, top-product clicks, newsletter conversions.

### Three distinct layers

| Layer | Tool | What it captures | Privacy |
| --- | --- | --- | --- |
| First-party clicks | click_events table (own DB) | Every /go redirect: product, time, referrer/UTM | Owner-controlled; log only permitted data |
| Web analytics | Google Analytics 4 | Traffic, sessions, page views, events | Respect consent; anonymize where required |
| Search visibility | Search Console | Impressions, queries, indexing | Aggregate only |

Privacy Add a privacy-friendly notice/consent where required by the visitor's jurisdiction; don't log unnecessary personal data; document data use in /privacy.

# 20. Legal & Trust Requirements

| Page | Route | Why it matters | Priority |
| --- | --- | --- | --- |
| About | /about | Credibility & E-E-A-T (Naresh) | P0 |
| Contact | /contact | Trust + support channel | P0 |
| Affiliate Disclosure | /affiliate-disclosure | Required by law/networks; builds trust | P0 |
| Editorial Policy | /editorial-policy | Explains independence & review process | P1 |
| Ranking Methodology | /ranking-methodology | Transparency on how ranks are set | P0 |
| Privacy Policy | /privacy | Data handling / analytics disclosure | P0 |
| Terms & Conditions | /terms | Usage terms & liability | P0 |

Not legal advice Legal text should be reviewed for the applicable jurisdictions and should not be treated as professional legal advice. Include a clear affiliate disclosure near every affiliate CTA.

# 21. Component Inventory

Reusable components with purpose, key props, data source, and mobile behavior.

| Component | Purpose | Key props | Data source | Mobile |
| --- | --- | --- | --- | --- |
| Header | Top nav + search | activeRoute | static/nav config | Hamburger drawer |
| MobileMenu | Slide-in nav | isOpen, onClose | nav config | Full-screen drawer |
| Hero | Existing 3D hero | — | static | Simplified 3D |
| TopRankedProduct | #1 feature card | product | Supabase (top_pick) | Single column |
| ProductCard | Grid/list card | product, rank? | Supabase | 1-col stack |
| ProductGrid | Responsive grid | products[] | Supabase | 1/2 cols |
| TrendingSection | Trending row | products[] | is_trending | H-scroll |
| LaunchCard | Launch entry | product, tz | launches query | Stacked |
| UpcomingLaunches | Bucketed launches | buckets | launch_date | Stacked |
| CategoryCard | Category tile | category | categories | 2-up |
| RatingBadge | Star/score badge | rating | prop | Inline |
| RankBadge | Rank pill (#1) | rank | prop | Inline |
| AffiliateCTA | Visit Deal button | slug | /go/[slug] | Full-width / sticky |
| SearchBar | Search input | onSearch | query param | Expandable |
| FilterBar | Filters + sort | filters, sort | query params | Collapsible sheet |
| NewsletterForm | Email capture | — | subscribers table | Full-width |
| FounderSection | About Naresh | — | static | Stacked |
| Footer | Links + disclosure | — | static | Stacked columns |
| Breadcrumbs | Nav trail + schema | items[] | prop | Wraps/scrolls |
| ProductHero | Product page header | product | Supabase | Stacked + sticky CTA |
| ProsCons | Two-col pros/cons | pros[], cons[] | prop | Stacked |
| FAQ | Accordion + schema | faqs[] | prop | Accordion |
| RelatedProducts | Related grid | products[] | same category | H-scroll |

# 22. Route Map

| Route | Purpose | Render | Priority |
| --- | --- | --- | --- |
| / | Homepage | SSG + ISR | P0 |
| /products | Directory | Dynamic/ISR | P0 |
| /products/[slug] | Product page | SSG + ISR | P0 |
| /categories | Category index | SSG | P0 |
| /categories/[slug] | Category hub | SSG + ISR | P0 |
| /launches | Launch calendar | Dynamic/ISR | P1 |
| /top-rated | Top rated list | SSG + ISR | P1 |
| /about | About + founder | Static | P0 |
| /contact | Contact | Static | P0 |
| /affiliate-disclosure | Disclosure | Static | P0 |
| /editorial-policy | Editorial policy | Static | P1 |
| /ranking-methodology | Methodology | Static | P0 |
| /privacy | Privacy policy | Static | P0 |
| /terms | Terms | Static | P0 |
| /go/[slug] | Affiliate redirect | Dynamic handler | P0 |
| /admin | Admin login/home | Dynamic (auth) | P0 |
| /admin/products | Products list | Dynamic (auth) | P0 |
| /admin/products/new | Add product | Dynamic (auth) | P0 |
| /admin/products/[id]/edit | Edit product | Dynamic (auth) | P0 |

# 23. MVP Scope (This Week)

Only what's needed to launch a polished, trustworthy, revenue-ready site.

- Homepage with existing 3D hero + #1 pick, trending, launching today, category showcases, founder, newsletter, footer. P0

- Products directory with basic search + category filter + sort (newest/highest rated) + pagination. P0

- Dynamic product pages (full template) generated from Supabase. P0

- Category pages with original intro copy + filtering + breadcrumbs. P0

- Affiliate redirect system /go/[slug] with click logging + open-redirect prevention. P0

- Simple secure admin: login, product list, add/edit form, image upload, affiliate links, publish. P0

- SEO essentials: metadata, canonicals, sitemap, robots, OG, Product/Review/FAQ schema where valid. P0

- Legal/trust pages: about, contact, affiliate disclosure, ranking methodology, privacy, terms. P0

- GA4 + Search Console + first-party click logging. P0

- Responsive, accessible, deployed to Vercel on the production domain. P0

# 24. Phase 2 Scope (After Launch)

- Pricing & rating filters; infinite/load-more; advanced search (Postgres full-text). P1

- Launch countdowns everywhere; weekly/monthly ranking snapshots. P1

- Lightweight automated ranking from click data. P1

- Bot filtering on clicks; UTM analytics dashboards. P1

- Newsletter double opt-in + automated sends. P1

- Cloudinary if image load justifies it. P1

- n8n automations (import, link checks, enrichment). P1

# 25. Phase 3 Scope (Advanced Platform)

- User accounts, saved lists, and reviews. P2

- Full automated daily ranking engine with anti-gaming. P2

- Sponsored placements (clearly labeled) + ad management. P2

- API for partners; multi-author editorial workflow. P2

- A/B testing of CTAs; personalization; recommendation engine. P2

- Programmatic launch imports via n8n from JVZoo/WarriorPlus APIs. P2

# 26. Day-by-Day Development Plan

A realistic one-week plan for a beginner. Each day ends with something visible and testable.

| Day | Focus | Tasks | End-of-day result |
| --- | --- | --- | --- |
| 1 | Foundations | Next.js+TS+Tailwind project; Supabase project; run schema SQL; env vars; connect DB; seed 3–5 test products | App runs, DB connected, test data queryable |
| 2 | Core UI + home | Build ProductCard, ProductGrid, Header, Footer; assemble homepage sections pulling real data; match hero style | Homepage renders live products |
| 3 | Dynamic pages | Product page template + generateStaticParams; category pages; breadcrumbs; dynamic routing | Every product & category has a live page |
| 4 | Affiliate + admin + launches | /go/[slug] redirect + click logging; admin login + add/edit form + image upload; launch calendar buckets + timezone | Can add products via admin; deals redirect & log |
| 5 | SEO, polish, ship | Metadata, sitemap, robots, schema; legal pages; mobile/responsive pass; accessibility; testing; deploy to Vercel + domain | Live, indexed, tested production site |

If time runs short Cut in this order: automated ranking (do manual), advanced filters (keep category+sort), countdowns, newsletter automation. Never cut: affiliate redirect safety, disclosures, product pages, and mobile responsiveness.

# 27. API / Server Action Requirements

| Concern | Recommendation | Why (beginner-friendly) |
| --- | --- | --- |
| Reading products/categories | Server Components query Supabase directly | No API layer needed; simplest path |
| Static pages | generateStaticParams + ISR for products/categories | Fast + SEO + auto-refresh |
| Dynamic lists (directory, launches) | Server-render with query params or ISR | Reflects filters & fresh times |
| Admin create/edit | Next.js Server Actions (auth-gated) | No separate backend; forms post to functions |
| Affiliate redirect | Route handler app/go/[slug]/route.ts | Runs per request to log + redirect |
| Newsletter signup | Server Action or small API route + rate limit | Simple insert into subscribers |

# 28. Error & Empty States

| Situation | Behavior |
| --- | --- |
| Product not found | 404 page with search + popular products links |
| Category empty | 'No products here yet' + link to all products |
| No upcoming launches | Friendly 'Nothing scheduled — check back soon' card |
| Affiliate link unavailable/disabled | 'This deal has ended' page with alternatives, no redirect |
| Database error | Graceful error boundary; retry; never expose stack traces |
| Image missing | Placeholder logo/skeleton; alt text retained |
| Search no results | 'No matches — try another term' + suggested categories |
| Expired offer | Move out of active sections; show as recently launched/ended |

# 29. Responsive, Accessibility, Automation, Testing & Sign-off

## 29.1 Responsive Design

| Breakpoint | Target | Grid / nav behavior |
| --- | --- | --- |
| Mobile (<640px) | Phones | 1-col cards; hamburger nav; sticky CTA bar; H-scroll rows |
| Tablet (640–1024px) | Tablets | 2-col cards; condensed nav |
| Laptop (1024–1280px) | Laptops | 3-col cards; full horizontal nav |
| Desktop (>1280px) | Large screens | 3–4-col cards; product page side rail |

## 29.2 Accessibility

- Semantic HTML (nav, main, header, footer, headings in order).

- Full keyboard navigation with visible focus states.

- Accessible buttons/links (real elements, aria-labels where needed).

- Alt text on all images; decorative images marked empty alt.

- Sufficient color contrast (WCAG AA).

- Labels tied to every form field.

- Respect prefers-reduced-motion (disable heavy 3D/animation).

## 29.3 Future n8n Automation (Phase 2/3 — not required now)

n8n can later automate: product import, launch-date updates, expired-offer checks, broken affiliate-link checks, ranking updates, newsletter generation, social content, product data enrichment, and admin notifications. None of these are needed for the one-week MVP.

## 29.4 Testing Checklist

| Area | Checks |
| --- | --- |
| Desktop | All pages render; nav works; grids align |
| Mobile | Drawer nav; sticky CTA; no overflow; tap targets ≥44px |
| Tablet | 2-col layouts; nav condenses correctly |
| Affiliate redirects | /go/[slug] logs a click and lands on correct URL; disabled offer handled |
| Product pages | All sections render; schema valid; canonical present |
| Launch dates | Timezone conversion correct; buckets/countdowns accurate |
| Rankings | #1 pick & trending reflect admin settings |
| Forms | Newsletter validates + stores; admin forms save |
| Search | Returns relevant results; empty state works |
| SEO | Titles/descriptions unique; sitemap & robots reachable; OG previews |
| Performance | Core Web Vitals pass on mobile; hero not blocking LCP |
| Accessibility | Keyboard nav; contrast; alt text; labels |
| Admin security | Unauthed users blocked from /admin; RLS enforced |

## 29.5 Definition of Done

- Homepage works on desktop and mobile. P0

- Products load from the database. P0

- Dynamic product pages work for every product. P0

- Category pages work with filtering + breadcrumbs. P0

- Affiliate redirects work and log clicks safely (no open redirect). P0

- Affiliate disclosures present near CTAs and on the disclosure page. P0

- SEO metadata, canonicals, sitemap, and robots work. P0

- Structured data validates where used. P0

- Admin is protected; RLS enforced; no secrets exposed. P0

- No broken links or broken images. P0

- GA4 + Search Console + click logging active. P0

- Production deployment on the live domain succeeds. P0

## 29.6 Developer Handoff Checklist

- Repo with README: setup steps, env var list, and run commands.

- Supabase schema SQL committed + instructions to apply it.

- Environment variables documented (anon key, service role, GA id) — values in Vercel, not in repo.

- Seed/sample data script for local testing.

- Deployment notes for Vercel + custom domain + revalidation settings.

- List of what's MVP vs deferred (Phase 2/3) so scope is clear.

- Contact/owner (Naresh) and where affiliate links are managed (admin).

Guiding principle When ideal architecture conflicts with the one-week deadline, choose the simpler implementation and document the upgrade path. Ship a polished, honest, safe MVP first; scale features in Phase 2 and 3.